## Slide 1
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 01/09 STATUS 2026-10-28
STATUS, 28 OCTOBER
THE ROOF-TOP ANTENNA DRIVE, THE WEATHER, AND WHAT WE DID INSTEAD
We went to New Mexico to measure the radios' maximum range with the antenna on the roof of the car. A flash flood warning stopped the drive. The weekend went into the radios instead: the settings-loss problem was traced to its cause, and a fix is now on both radios.
Deo Grace Mwala Josiah Horn Victor Okwonna Cannon Thomas Sponsor: Dr. Richard Gale 28 October 2026
Notes: SAY: This is a short status update. Three things: the range test we planned in New Mexico, why it did not run, and what the team did with the weekend instead. About five minutes.

## Slide 2
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 02/09 STATUS 2026-10-28
THE PLAN: A ROOF-TOP ANTENNA RANGE DRIVE
The one range number we still do not have
THE IDEA
• Put the radio's antenna on the roof of the car instead of inside it
• Drive two cars apart on open road with no hills in between
• Record the distance where the display says LINK LOST
WHY IT MATTERS
• Every range we have so far was limited by terrain or buildings: 0.5 mi in town, 3.75 mi on a farm road, 4.7 mi from a canyon rim
• Open country with a roof antenna gives the true maximum of the hardware
Notes: SAY: The chart shows the range we have measured so far, in four kinds of terrain. All of them were limited by what was in the way: buildings, hills, canyon walls. The plan for New Mexico was to remove those limits: antenna on the roof, open flat country, drive apart until the link drops. That gives the true maximum of the radios, which we still do not have.

## Slide 3
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 03/09 STATUS 2026-10-28
ON SITE, 25 OCTOBER: CANCELLED BY WEATHER
Below the Capitan Mountains, north of Capitan, New Mexico
NATIONAL WEATHER SERVICE: FLASH FLOOD WARNING FOR THE AREA UNTIL 9:15 PM MDT. "DO NOT ATTEMPT TO TRAVEL."
WHAT HAPPENED
• The team was on site with both radios checked and ready (both screens read 912.875 MHz)
• Low cloud sat on the peaks and rain was moving in
• A National Weather Service flash flood warning covered the area: a travel ban, not a judgment call. The drive was not started
Notes: SAY: We were there. The map shows where, just below the Capitan Mountains. The photos show the cloud on the peaks and the road we were on. Then the phone alert on the right: a flash flood warning, do not attempt to travel. That is a travel ban, so the drive was not started. The test is rescheduled, not dropped. Next sheet.

## Slide 4
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 04/09 STATUS 2026-10-28
RESCHEDULED: SAME TEST, NEXT CLEAR WEEKEND
1
PICK A CLEAR DAY
Check the forecast the day before; no warnings, no rain
2
PRE-FLIGHT
Both radio screens must read 912.875 MHz; both displays show the link
3
ANTENNAS ON THE ROOFS
One radio per car, antenna mounted on the roof, display on the dash
4
DRIVE APART
Open road, no hills between the cars, until the display says LINK LOST
5
RECORD
Note the distance of the last packet and the distance where the link came back
Both radios now carry the fix on sheet 6, so a flat battery on the drive out cannot cost the test.
Notes: SAY: Same site, same plan, five steps. Nothing new has to be built for it. The one change since the 25th is that both radios now have a firmware fix, which I will get to, so even a dead battery on the way cannot lose the radio settings and cost us the day.

## Slide 5
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 05/09 STATUS 2026-10-28
MEANWHILE: WHY THE RADIOS FORGET
A Qualcomm engineer asked whether the memory itself was at fault. We measured it.
IN PLAIN WORDS
• Three times this semester a radio came back from a flat battery with its settings gone
• We read the settings area of the memory chip three times in a row, with nothing running
• SF: 21 spots gave different answers each time (red). RG: none
• Rewriting those spots on a good power supply made them perfect. The chip is healthy
• The cause: the radio writes to memory while the battery is sagging below what the chip needs
Each square is a 4 KB block of the settings area. Red blocks read differently on every pass. Green blocks held the live settings that day. SF was repaired the same day: 21 red blocks to 0. The full evidence is a separate 20-sheet presentation, ready in the repository.
21 -> 0
bad blocks on SF, before and after the repair
0
bad blocks on RG
Notes: SAY: While the weather stopped the drive, the weekend went into a problem that has hit us three times: a radio runs its battery flat and comes back with its settings gone. An engineer at Qualcomm suggested the memory chip itself might be bad, so we measured it. Left picture is radio SF: the red blocks gave a different answer every time we read them. Right is radio RG: clean. Rewriting the red blocks fixed them, so the chip is fine; it was written while the battery was too low. That is the cause. The full evidence is a separate presentation.

## Slide 6
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 06/09 STATUS 2026-10-28
THE FIX IS ON BOTH RADIOS
Built 27 October, flashed and tested 28 October
WHAT IT IS
The radio firmware was rebuilt so that its factory settings ARE our settings: our channel, our frequency, no PIN, our names. If the radio ever loses its settings again, it falls back to the right ones by itself.
HOW IT WAS TESTED
• Flash the radio, then order a factory reset
• The radio came back on Group9 at 912.875 MHz with the right name and no PIN, with nobody touching it
• Done on both SF and RG; both screens read 912.875 before they were unplugged
2 / 2
radios flashed and tested
0
commands needed if a radio forgets again
912.875
MHz on both screens, the pre-flight check
Still in force: check both screens read 912.875 before any drive; never store a radio with a flat battery.
Notes: SAY: The fix is simple to explain. The radio software was rebuilt so that its factory settings are our settings. If it ever forgets again, it forgets back to the right values. We tested it by forcing a factory reset on both radios: each came back on our channel with the right name, with nobody touching it.

## Slide 7
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 07/09 STATUS 2026-10-28
THE DISPLAY: WHAT CHANGED SINCE THE CANYON
CLOCK-FACE HEADINGS
Directions are given as clock positions: 12 is straight ahead, 3 is to the right, 6 behind, 9 to the left. The partner arrow stays.
HOLDING
When the car stops, the heading is held instead of spinning. When both cars are parked the screen says 'holding' instead of inventing a distance.
LINK LOST
If the display loses the radio, it says so in large letters. No silent failure.
BENCH FINDING
Two radios on one desk once showed 0.21 miles apart. The displays were right; the GPS fixes were wrong, because indoors the receivers scatter by 100 to 400 m. Rule for anyone testing: judge a distance only with a clear view of the sky.
Both displays were flashed on 24 October; 13 of 13 firmware tests pass. The bench record behind the 0.21 mi observation is in the Technical Manual, Section 15.
Notes: SAY: Three changes on the display, all from the night drive and the canyon. Directions are clock positions, the screen says holding when both cars are parked, and it says LINK LOST if the radio drops. One bench lesson: indoors the GPS can be hundreds of metres off, so only trust distances outside.

## Slide 8
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 08/09 STATUS 2026-10-28
DOCUMENTS AND REPOSITORY
Document | What is new | Where
Device User Guide | Section 12: restoring a radio that forgot its settings, with a phone and with a laptop | docs/manuals/DEVICE_USER_GUIDE.pdf, 16 pages
Technical Manual | Sections 15 and 16: the verification record and the failure catalog, updated through 28 October | docs/manuals/TECHNICAL_MANUAL.pdf, 62 pages
Root-cause presentation | Tests, failures and the memory investigation, 20 sheets | docs/presentations/Group9_Presentation.pptx
Measurement records | Every flash read and test from 27 October, reproducible | docs/src/flash_forensics
PRIVATE
The channel key, the radio configuration snapshots and the fixed firmware images stay in the private repository only.
Notes: SAY: Everything is written down and in the repository: how to recover a radio with a phone or a laptop, the full failure catalog, the measurement records, and the long presentation. The channel key never leaves the private repo.

## Slide 9
GROUP 9 | OFF-GRID VEHICLE TRACKER
STATUS UPDATE
SHEET 09/09 STATUS 2026-10-28
NEXT
When | What | Done when | Owner
Next clear weekend | Roof-top antenna range drive, rescheduled (sheet 4) | Last-packet distance recorded | Cannon, Victor
This week | Flat-battery test: run each radio flat five times, check settings and memory after each | 0 of 10 runs lose settings | Deo
Next week | Enclosure for the Waveshare LCD display | Waterproof | Josiah
This week | Oscilloscope on the radio's 3.3 V supply during a transmit burst on a low battery | Lowest voltage recorded | Victor
THE ASK
Approve the flat-battery test before the next field drive. It repeats the exact conditions of all three failures and proves the fix instead of hoping for it.
Notes: SAY: Four items. The range drive, rescheduled for the next clear weekend. The flat-battery test that proves the fix. Josiah's waterproof enclosure for the display, due next week. And a scope measurement on the radio's supply. The ask is to approve the flat-battery test before the next drive.